### Requirements Traceability Matrix

| Business Requirement (BR) | Functional Requirement (FR) | Technical Requirement (TR) | Acceptance Criteria (AC) |
| --- | --- | --- | --- |
| BR-01: Remediate audit finding (specifically items 6 and 7) by delivering evidence of Active Directory (AD) group nesting, sustainability, and maintenance by July 2027. | FR-01.1: The system must discover and extract AD group and nested group membership data across all specified enterprise domains. | TR-01.1a: Deploy Quest Enterprise Reporter Discovery Manager across the environment. | AC-01.1a: The Discovery Manager successfully extracts group and nested group data from AD without pulling hashed credentials or passwords. |
| BR-01: Remediate audit finding (specifically items 6 and 7) by delivering evidence of Active Directory (AD) group nesting, sustainability, and maintenance by July 2027. | FR-01.1: The system must discover and extract AD group and nested group membership data across all specified enterprise domains. | TR-01.1b: Install the primary Discovery Manager server in the TD Global Forest (e.g., TDBFG) and configure localized node servers in ARNet, TD Securities, BK&G, and MMI domains. | AC-01.1b: Localized nodes successfully perform queries in their respective domains and send the packaged information to the primary cluster. |
| BR-01: Remediate audit finding (specifically items 6 and 7) by delivering evidence of Active Directory (AD) group nesting, sustainability, and maintenance by July 2027. | FR-01.1: The system must discover and extract AD group and nested group membership data across all specified enterprise domains. | TR-01.1c: Schedule discovery tasks to run during off-peak hours (e.g., weekly or monthly) to manage the query load, which previously took 12-15 hours in lower environments. | AC-01.1c: Automated discovery jobs execute on the defined schedule without causing performance degradation on the live Active Directory environment. |
| BR-01: Remediate audit finding (specifically items 6 and 7) by delivering evidence of Active Directory (AD) group nesting, sustainability, and maintenance by July 2027. | FR-01.2: The system must securely store the extracted Active Directory data offline to allow for performance-friendly querying. | TR-01.2a: Provision a SQL Database component to store the aggregated AD group data. | AC-01.2a: Extracted AD data is successfully written to the central SQL database. |
| BR-01: Remediate audit finding (specifically items 6 and 7) by delivering evidence of Active Directory (AD) group nesting, sustainability, and maintenance by July 2027. | FR-01.2: The system must securely store the extracted Active Directory data offline to allow for performance-friendly querying. | TR-01.2b: Establish database portability by saving the encryption key at the time of installation, allowing new Discovery or Report manager instances to link to the database if the original server fails. | AC-01.2b: A secondary or newly installed Manager instance successfully connects to and reads the existing SQL database using the stored encryption key. |
| BR-02: Provide raw AD group data to external partner teams (e.g., AMH, Employee Enablement) for ingestion into their respective dashboards and systems. | FR-02.1: The system must generate specific reports detailing Active Directory group nesting. | TR-02.1a: Deploy the Report Manager component as a thick client on a server or as a local scheduled job. | AC-02.1a: Report Manager successfully connects to the SQL Database and executes read-only queries. |
| BR-02: Provide raw AD group data to external partner teams (e.g., AMH, Employee Enablement) for ingestion into their respective dashboards and systems. | FR-02.1: The system must generate specific reports detailing Active Directory group nesting. | TR-02.1b: Execute out-of-the-box and custom SQL queries to create structured trees representing nested AD groups. | AC-02.1b: Generated reports accurately reflect the nested group structures without exposing irrelevant user data. |
| BR-02: Provide raw AD group data to external partner teams (e.g., AMH, Employee Enablement) for ingestion into their respective dashboards and systems. | FR-02.2: The system must export the structured data into consumable formats. | TR-02.2a: Configure the Report Manager to output data files, HTML, or PDF formats. | AC-02.2a: The system successfully outputs a raw data file capable of being ingested by third-party web-based dashboards like PowerBI. |
| BR-03: Adhere to enterprise architectural, network, and technology governance standards. | FR-03.1: The system infrastructure must be fully approved and documented in enterprise asset repositories. | TR-03.1a: Associate the deployed instances and resources with the application code "ADQER". | AC-03.1a: All servers, databases, and associated documentation are tagged with the "ADQER" app code in development mode. |
| BR-03: Adhere to enterprise architectural, network, and technology governance standards. | FR-03.1: The system infrastructure must be fully approved and documented in enterprise asset repositories. | TR-03.1b: Complete the New Technology Assessment (NTA) and subsequent New Technology Introduction (NTI) utilizing an L1 ID in ServiceNow. | AC-03.1b: NTA is approved by the technology owner, an L1 ID is active in ServiceNow, and NTI is completed. |
| BR-03: Adhere to enterprise architectural, network, and technology governance standards. | FR-03.2: System components must be permitted to communicate securely across necessary network domains. | TR-03.2a: Configure network firewalls to open required Microsoft AD ports and specific SQL ports between the node servers and the primary cluster. | AC-03.2a: Network traffic flows successfully between all domain-joined node servers and the primary cluster's SQL database without obstruction. |
| BR-03: Adhere to enterprise architectural, network, and technology governance standards. | FR-03.3: Maintain appropriate data classification to avoid unnecessary restrictive controls. | TR-03.3a: Restrict the SQL database extraction scope exclusively to group and group member names, explicitly excluding hashed credentials or ACF2 IDs. | AC-03.3a: The dataset is reviewed by the security team and is officially classified as "Confidential" rather than "Restricted". |